# QA intake triage process

No work enters QA testing without a risk tier assigned. This process ensures QA effort is directed by risk, not by who shouts loudest.

## The rule

Nothing starts QA testing without a risk tier. No exceptions.

If something arrives without a tier, it goes back to triage. If someone tries to bypass this, the QA lead flags it. This isn't gatekeeping. It's how you stop QA from drowning in unscoped work.

## Setup

| Single intake channel | One board, queue, or Slack channel where all QA requests land. No side-channel requests via DMs, emails, or hallway conversations. |
| --- | --- |
| Daily triage | 15 minutes, same time each day. QA lead, dev lead, product owner. Review new items, assign risk tiers, confirm priorities. Can also be built into sprint refinement. |
| Participants | QA Lead (facilitator), Dev Lead (technical context), Product Owner (business priority). Support/Ops optional but useful for production context. |

## Triage checklist (per item)

For each item entering QA, work through these questions:

| # | Question | Why it matters |
| --- | --- | --- |
| 1 | What changed? | Understand the scope. New feature, bug fix, config change, refactor? The type of change affects risk. |
| 2 | What could go wrong? | Quick risk statement. Not a full analysis, just enough to score it. What's the worst case if this breaks? |
| 3 | Likelihood? (1-3) | New/complex code = higher. Small change to stable code = lower. Recent defects in this area = higher. |
| 4 | Impact? (1-3) | Revenue/data/compliance affected = higher. Cosmetic/low-usage = lower. Who gets hurt if this fails? |
| 5 | Risk tier? | Score = Likelihood x Impact. T1 (6-9), T2 (3-4), T3 (1-2). Assign and record in the risk register. |
| 6 | Dependencies or blast radius? | Does this touch shared components? Could it affect other features? If yes, tier may need adjusting upward. |
| 7 | Test approach confirmed? | Based on the tier, what depth of testing applies? Refer to the test depth policy. Assign to a tester. |

## Triage outcomes

| Accept into sprint | Tier assigned, test approach clear, capacity available. Enters the testing queue in priority order. |
| --- | --- |
| Defer | Valid work, but lower priority than current Tier 1/2 items. Parked until capacity frees up or priority changes. |
| Send back | Insufficient information to assess risk. Missing acceptance criteria, unclear scope, or no dev confirmation of what changed. Returns to requestor with specific questions. |
| Accept risk (skip testing) | Tier 3 item with no capacity. Risk is documented and accepted. If it's a Tier 1 item being skipped, that requires explicit sign-off from the product owner. |

## When someone tries to bypass triage

It will happen. Someone will send a DM saying "can you just quickly test this?" or drop something into the sprint without going through the process.

The response is consistent: "Happy to help. Let's get it into triage so we can tier it and make sure it doesn't push something more important out." Redirect to the process. Every time.

If you let one thing bypass, you've set the precedent. Consistency is what makes this work.