# Release risk report

| Release | [v2.4.0 / Sprint 18 / March 2026] |
| --- | --- |
| Date | [DD MMM YYYY] |
| Prepared by | [QA Lead name] |
| Recommendation | Conditional Go - two residual risks require monitoring post-release |

## Risk coverage summary

This report summarises the risk-based testing performed for this release. It covers risk coverage, residual risks, and a release readiness recommendation.

| Metric | Count | Status | Detail |
| --- | --- | --- | --- |
| Tier 1 risks identified | 4 | 3 mitigated | R-001, R-002, R-010 fully tested. R-007 partially tested (email provider blocked in staging). |
| Tier 2 risks identified | 3 | 2 mitigated | R-003, R-004 tested. R-006 deferred (low change this sprint). |
| Tier 3 risks identified | 3 | Baseline pass | R-005, R-008, R-009 covered by baseline smoke tests. |
| Minimum baseline | 10 tests | All pass | Full baseline executed. No failures. |
| Defects found (this cycle) | 3 | 1 open | 2 resolved (payment logging, search index). 1 open (session token, medium severity, workaround exists). |

## Residual risks

These are risks that are not fully mitigated at time of release. Each includes a rationale for proceeding and any post-release actions.

| Risk ID | Risk | Gap | Mitigation / Acceptance |
| --- | --- | --- | --- |
| R-007 | Email delivery failures via third-party provider | Retry/fallback path not tested (TC-702 blocked) | Primary delivery path tested and passing. Retry logic unchanged from last release. Monitoring dashboard active. Manual fallback procedure documented. Post-release: retest TC-702 when staging email provider restored. |
| R-002 | Stale session after password change | Bug found in multi-device session handling (TC-202 fail) | Single-device flow works correctly. Multi-device issue affects ~5% of users. Workaround: users can manually log out of other devices. Fix scheduled for next sprint. Risk accepted by Product Owner [name, date]. |

## Release recommendation

Based on the testing performed, QA recommends a conditional go for this release.

The two residual risks above have been reviewed with the Product Owner. Both have workarounds in place and follow-up actions scheduled. No Tier 1 risks are unmitigated. The minimum baseline passed in full.

## Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| QA Lead | [Name] | Conditional Go | [Date] |
| Product Owner | [Name] | [Go / No Go] | [Date] |
| Engineering Lead | [Name] | [Go / No Go] | [Date] |