# Sprint risk review agenda

Duration: 15 minutes  |  Cadence: Once per sprint  |  Facilitator: QA Lead

This is a standing 15-minute review to keep the risk register current. It's not a planning session or a retrospective. The goal is to update risks based on what changed this sprint and confirm priorities for the next one.

| Date | [Sprint X / DD MMM YYYY] |
| --- | --- |
| Attendees | QA Lead, Dev Lead, Product Owner, (Optional: Support rep, Ops) |
| Inputs needed | Current risk register, sprint changelog, defect trends, production incidents since last review |

## Agenda

| Time | Topic | Detail |
| --- | --- | --- |
| 2 min | What changed this sprint | Quick round-robin. What was deployed, refactored, or modified? Any new integrations or dependencies? Any infrastructure changes? |
| 3 min | Defect and incident review | Look at defects found this sprint and any production incidents. Do they indicate a risk we haven't captured? Does anything need its score adjusted upward? |
| 3 min | New risks | Based on what changed and what broke, are there new risks to add? Score and tier them now. Keep it quick, refine later if needed. |
| 3 min | Score adjustments | Review existing top 10 risks. Has anything changed? Stable items can move down. Areas with recent issues move up. Remove risks that are fully mitigated or no longer relevant. |
| 2 min | Context changes | Has anything changed about how features are used? New customer segments? Marketing campaigns? Usage spikes? Changed SLAs or compliance requirements? |
| 2 min | Confirm next sprint focus | Confirm the top Tier 1 risks for next sprint. Flag any gaps in test coverage that need addressing. Note any risks being consciously accepted. |

## Outputs

Updated risk register (scores, tiers, new/removed items)

Confirmed Tier 1 focus for next sprint

Any flagged risk acceptances documented

Actions for any coverage gaps identified

## Tips

Keep it to 15 minutes. If a topic needs more time, take it offline.

Don't re-score everything every sprint. Focus on what changed.

If nobody has anything to update, that's a two-minute meeting. That's fine.

The facilitator updates the register live during the meeting or immediately after.