# Test depth policy

This policy defines what testing looks like at each risk tier. It applies to all testing activities across sprints and releases. When in doubt, test to the tier assigned in the risk register.

| Tier | What to test | Techniques |
| --- | --- | --- |
| Tier 1 High Risk (Score 6-9) | Baseline (smoke + happy path) + Negative / failure cases + Boundary value testing + Integration scenarios + State transition paths + Exploratory charter (targeted) | Equivalence partitioning Boundary value analysis State transition testing Error guessing Exploratory testing (time-boxed) Load/stress if applicable |
| Tier 2 Medium Risk (Score 3-4) | Baseline (smoke + happy path) + Key boundaries + Basic integration checks + Primary negative cases only | Happy path validation Key boundary checks Basic integration verification Primary error paths |
| Tier 3 Low Risk (Score 1-2) | Baseline only Smoke-level checks Confirm it loads / works at all Deeper coverage only if time permits | Smoke testing Visual confirmation No edge case coverage unless time allows |

## Execution order

1. Minimum baseline (always, every time, no exceptions)

2. Tier 1 items (protect the business)

3. Tier 2 items (standard coverage)

4. Tier 3 items (only if capacity remains)

If testing gets cut short, this order means you've covered what matters most. That's an informed trade-off, not an accident.

## Non-negotiables

The minimum baseline runs every release. No exceptions.

All Tier 1 items get tested before release. If a Tier 1 item cannot be tested, that is an explicit risk acceptance requiring sign-off from the release owner.

If testing scope is reduced under pressure, the risk register is updated and residual risk is documented in the release report.

## Review cadence

This policy is reviewed quarterly or when a significant change in product architecture, team structure, or risk profile warrants it. The risk register itself is reviewed every sprint (15 minutes).